# Sprint Review and Sprint Retrospective 2 - Team Effigy

- Features implemented

  - Basic skeleton for homepage setup.

  - Basic navigation between pages setup.

  - Datasets prepared for future use.

  - SRS, Architecture Design, and Use Case documents complete.

- Issues fixed

  - Within SRS document, UI mockups updated

  - Touch-ups on requirements

- Implementation review

  - What went well in the implementation

    - Multiple pages on the site successfully linked together

    - All tasks completed on time.

  - What problems occurred

    - From one commit, a file was removed and caused some issues in the app.

  - How problems were solved

    - The issue above was resolved through another commit.

    - In the future, utilize branches in Github!

- Changes made

  - Built basic structure of the application

  - Prepared and cleaned laptop datasets

  - Made and tested prototype

- Plans for next sprint (What will be done for the next sprint)

  - Begin work on setting up catalog

    - Add searching functionality

  - Work on communication between app and database

    - Setup Firebase.

  - Work on Glossary page (in separate branch)

  - Work on About page (in separate branch)

- Sprint Retrospective

  - What went well?

    - Setting up and testing the prototype.

    - Skeleton site implementation.

    - Data cleaning.

  - What could be improved?

    - Structure of committing to Github, i.e. utilizing branches.

    - Putting more effort into revising based on feedback.

  - What will we commit to improve in the next Sprint?

    - What changes will be made to how we work for the next sprint?

      - Fill in the table below

      - Then enter it into the project management / task tracking system

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| Adding 1 more day for review task window | Caramon | All |
| Creating branches in Github | All | All |

# Sprint Review and Sprint Retrospective 1 - Team Effigy

- Features implemented

  - Implemented basic app environment with placeholder home page containing team members names.

  - Created organization of tasks in Github through Kanban Projects board.

  - Written functional and non-functional requirements

  - Created UI mockups

  - Created both the sprint and product backlogs

- Issues fixed

  - Addressed and revised user stories

  - Addressed and revised product description document

- Implementation review

  - What went well in the implementation

    - Everyone worked well together on completing assigned tasks on time.

  - What problems occurred

    - Issue with task delegation where some members of the team were given more “functional” work than others.

  - How problems were solved

    - Revised process of delegating tasks for next sprint.

- Changes made

  - Changed the method of delegating tasks in the future

  - Change the way we review tasks utilizing the Kanban board on Github

- Plans for next sprint (What will be done for the next sprint)

  - Begin work on implementing features for the app

    - Beginning work with the database

    - Designing the homepage for the site

  - Updating the SRS document

  - Architecture Design document and wireframes

  - Revising feedback

- Sprint Retrospective

  - What went well?

    - Met for meetings often and were productive during them.

    - Communicated well in the Discord channel

    - Tasks were completed on time, including revisions

  - What could be improved?

    - Being more proactive about moving tasks and leaving comments across Kanban board to show progress

  - What will we commit to improve in the next Sprint?

    - What changes will be made to how we work for the next sprint?

      - Fill in the table below

      - Then enter it into the project management / task tracking system

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| Update the sprint backlog sooner in the sprint | Steven | Caramon |
| Delegate review tasks more evenly across members | Caramon | Steven |