# Sprint Review and Sprint Retrospective 4 - Team Effigy

- Features implemented

  - Began implementation of the admin panel

    - And login

  - Finished the glossary page

- Issues fixed

  - Database finally set up (mostly)

  - Setup emulator for testing Firebase

  - Dodged the nefarious commit

- Implementation review

  - What went well in the implementation

    - Minimal issues setting up the database and connecting with the app.

  - What problems occurred

    - CI attempted to connect to a nonexistent firebase emulator

    - Suffered nearly 30 merge conflicts from the loginpage branch

  - How problems were solved

    - CI problems were solved by skipping those specific tests

    - Merge conflicts were quickly resolved.

- Changes made

  - Changed several mockups to fit newer designs.

  - Started using emulator for testing

  - Created admin accounts on the actual database

- Plans for next sprint (What will be done for the next sprint)

  - Left align the Glossary Page

  - Make the logo a button to homepage

  - Footer

  - Filters

  - Search (if time allows)

  - Finish admin panel

  - Laptop pages

  - Favoriting (if time allows)

  - Strongly suggested adding fake price data

    - Incorporate this with admin panel

- Sprint Retrospective

  - What went well?

    - The app works!

    - Glossary page is fully functional

    - Testing is going well so far, survived the nefarious commit.

  - What could be improved?

    - Do more frequent merges into main so that others are able to incorporate at least in progress code.

    - Incorporating more comments in the code (what is being implemented, how, why?)

  - What will we commit to improve in the next Sprint?

    - What changes will be made to how we work for the next sprint?

      - Frequent merges

      - More comments!

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| More frequent merges to main | All | Eliot |
| Additional comments in code | All | All |

# Sprint Review and Sprint Retrospective 3 - Team Effigy

- Features implemented

  - Continuous Integration

  - Search bar started

  - Began integration of database

  - Setup format for glossary page

  - About page setup

- Issues fixed

  - Deliverable 1 feedback

  - API key got accidentally leaked (fixed now)

- Implementation review

  - What went well in the implementation

    - Branching of features

    - About page was quick

  - What problems occurred

    - Search function might not be compatible with Firebase

    - Issues with testing library not cooperating with page routing

    - *Problems* with setting up CI.

  - How problems were solved

    - Came up with idea for search index.

    - Downgraded routing library to be compatible with the Jest testing library.

    - Brute force for the CI.

- Changes made

  - Altered the SRS document to accommodate new features (like admin login page)

  - Revised artifacts to feedback

  - Started using git branches this deliverable

- Plans for next sprint (What will be done for the next sprint)

  - Left-align the glossary page

  - Pivoting from no login page to having one.

- Sprint Retrospective

  - What went well?

    - Using git branches worked well and merging (mostly)

    - Everyone has been attending meetings (yay)

  - What could be improved?

    - Actually using components rather than spreading code around pages

  - What will we commit to improve in the next Sprint?

    - What changes will be made to how we work for the next sprint?

      - Fill in the table below

      - Then enter it into the project management / task tracking system

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| Utilizing components more | All | All |
| Build in more room for issues if delays occur. Be prepared to delay features to future deliverables if needed. | All | All |

# Sprint Review and Sprint Retrospective 2 - Team Effigy

- Features implemented

  - Basic skeleton for homepage setup.

  - Basic navigation between pages setup.

  - Datasets prepared for future use.

  - SRS, Architecture Design, and Use Case documents complete.

- Issues fixed

  - Within SRS document, UI mockups updated

  - Touch-ups on requirements

- Implementation review

  - What went well in the implementation

    - Multiple pages on the site successfully linked together

    - All tasks completed on time.

  - What problems occurred

    - From one commit, a file was removed and caused some issues in the app.

  - How problems were solved

    - The issue above was resolved through another commit.

    - In the future, utilize branches in Github!

- Changes made

  - Built basic structure of the application

  - Prepared and cleaned laptop datasets

  - Made and tested prototype

- Plans for next sprint (What will be done for the next sprint)

  - Begin work on setting up catalog

    - Add searching functionality

  - Work on communication between app and database

    - Setup Firebase.

  - Work on Glossary page (in separate branch)

  - Work on About page (in separate branch)

- Sprint Retrospective

  - What went well?

    - Setting up and testing the prototype.

    - Skeleton site implementation.

    - Data cleaning.

  - What could be improved?

    - Structure of committing to Github, i.e. utilizing branches.

    - Putting more effort into revising based on feedback.

  - What will we commit to improve in the next Sprint?

    - What changes will be made to how we work for the next sprint?

      - Fill in the table below

      - Then enter it into the project management / task tracking system

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| Adding 1 more day for review task window | Caramon | All |
| Creating branches in Github | All | All |

# Sprint Review and Sprint Retrospective 1 - Team Effigy

- Features implemented

  - Implemented basic app environment with placeholder home page containing team members names.

  - Created organization of tasks in Github through Kanban Projects board.

  - Written functional and non-functional requirements

  - Created UI mockups

  - Created both the sprint and product backlogs

- Issues fixed

  - Addressed and revised user stories

  - Addressed and revised product description document

- Implementation review

  - What went well in the implementation

    - Everyone worked well together on completing assigned tasks on time.

  - What problems occurred

    - Issue with task delegation where some members of the team were given more “functional” work than others.

  - How problems were solved

    - Revised process of delegating tasks for next sprint.

- Changes made

  - Changed the method of delegating tasks in the future

  - Change the way we review tasks utilizing the Kanban board on Github

- Plans for next sprint (What will be done for the next sprint)

  - Begin work on implementing features for the app

    - Beginning work with the database

    - Designing the homepage for the site

  - Updating the SRS document

  - Architecture Design document and wireframes

  - Revising feedback

- Sprint Retrospective

  - What went well?

    - Met for meetings often and were productive during them.

    - Communicated well in the Discord channel

    - Tasks were completed on time, including revisions

  - What could be improved?

    - Being more proactive about moving tasks and leaving comments across Kanban board to show progress

  - What will we commit to improve in the next Sprint?

    - What changes will be made to how we work for the next sprint?

      - Fill in the table below

      - Then enter it into the project management / task tracking system

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| Update the sprint backlog sooner in the sprint | Steven | Caramon |
| Delegate review tasks more evenly across members | Caramon | Steven |